## Slide 1: Project Schedule
Agile Delivery; Sprint 0 ( 3 week) – Discovery & backlog build out; Sprint 1 through Sprint10 (2-week sprints) – Prioritization of backlog, execution
Tools : Microsoft Teams – team collaboration ; Azure DevOps – Work, RAID
2022
2022
Today
Feb
Mar
Apr
Feb 14 – Mar 04
Sprint 0
Mar 07 – Mar 18
Sprint 1
Mar 21 – Apr 1
Sprint 2
Apr 04 – Apr 15
Sprint 3
Sprint 4
Apr 18 – Apr 29
Sprint 5
May 02 – May 13
Sprint 6
May 16 – May 27
May
Jun
Sprint 7
May 30 –Jun10
Sprint 8
Jun 13 – Jun 24
Sprint 9
Sprint 10
Jun 27 – Jul 08
Jul 25 – Jul 29
Sprint 11
Jul 11 – Jul 22
End of Engagement